**Sprint Review:**

|  |  |  |  |
| --- | --- | --- | --- |
|  | Jaime | Bryce | Alex |
| Sprint 1  Leader: Jaime  Notes: Bryce  Agenda: Alex | Domain Model, Hardware simulation, read from file/console, assisted with channels, All commands, races | Sprint Retrospective, Scrum master, assisted with Channels, Sys Clock | Race Time, Unit Tests, Sys Clock |

* Features:
  + Individual Race
  + POWER
  + EXIT
  + RESET
  + TIME
  + Output Activity
  + DNF
  + CANCEL
  + TOG
  + TRIG
  + START
  + FINISH

**Sprint Retrospective**

* What worked - what you should keep doing in the next sprint
  + Meeting for 30 min after lab to continue talk about project
  + Use lab practices to help reinforce ideas that can be used in sprints
* What didn’t work - what you should stop doing in the following sprints
  + Allow a little more time to work on the sprint within group.
  + Don’t wait to push things to github.
* What you should start doing
  + Contact each other a little more see where people are at for each step.
  + Communicate more of the idea of each person is going to do for the coding